Team Project Plan

Shadow Signal (Working Title)

TCSS 491 – Game Development

Team Members: Rudolf Arakelyan, Kevin Kamau, Benjamin Petrik, Waleid Sami

January 18, 2026

1. GAME OVERVIEW

Shadow Signal is a 2D top-down visual stealth game designed for the web. The player infiltrates small facility-like levels to complete objectives (collect a keycard, access a terminal, and escape) while avoiding guard vision cones. The player has two primary stealth tools: hiding spots (lockers/shadows) and a throwable rock that creates a sound distraction to pull guards away from their patrol routes.

Design goals:

- Fun to play: clear stealth rules, readable guard behavior, and tension from near-misses.

- Fun to build: meaningful systems (AI states, line-of-sight, objectives)

- Realistic scope: a polished prototype, a complete minimal deliverable, and a final version with 3 short levels and polish.

1.1 TARGET PLATFORM

The game will be playable in a modern web browser (desktop). Primary input is keyboard and mouse.

1.2 TECH STACK

We will use a web-first stack to simplify demos, testing, and deployment:

- Engine/Framework: Phaser 3 (2D web game framework)

- Language: TypeScript

- Build/Dev Server: Vite

- Deployment: GitHub Pages (stable branch for the live link)

- Art pipeline: tiles/sprites packed into sprite sheets; levels built with a tilemap editor (e.g., Tiled)

2. CORE GAMEPLAY

2.1 CORE LOOP

Each level follows the same repeatable loop:

1) Observe: learn guard patrol routes and identify safe paths and hiding spots.

2) Infiltrate: move between cover, avoid vision cones, and use hiding spots when needed.

3) Manipulate: throw a rock to create noise and lure a guard away from a doorway or objective area.

4) Complete objectives: collect keycards, interact with terminals, and unlock doors.

5) Escape: reach the level exit / extraction zone to finish the level.

2.2 WIN AND LOSE CONDITIONS

- Win condition: complete the level objectives and reach the exit zone.

- Lose condition: if a guard catches the player (collision while in Alert/Chase state), the player is captured and the level restarts from the beginning or last checkpoint (configurable).

2.3 LEVEL STRUCTURE

We plan 3 short levels with increasing complexity:

- Level 1 (Tutorial): 1 guard, basic patrol, hiding spots. Objective: reach exit or grab a single keycard and exit.

- Level 2 (Infiltration): introduces rock throwing. Objective: keycard → locked door → exit.

- Level 3 (Data Heist): 2 guards and tighter spaces (optional camera). Objective: reach terminal, download data, then escape.

This approach provides progression without requiring a large amount of content (few levels, but higher polish).

3. GAME FEATURES

3.1 ENTITIES

Game features are organized into entities, controls, and interactions as required by the course project plan.

3.1.1 PLAYER

- Movement: top-down (WASD) with grid-free physics.

- Stealth tools: hide in hiding spots; throw rock to distract guards.

- Interaction: pick up keycards, use terminals, open doors, enter/exit hiding spots.

- State: normal movement; hidden (not visible to guards while inside a hide spot).

3.1.2 GUARDS (ENEMY NPCS)

- Patrol movement along waypoint routes.

- Vision cone detection (field of view + line-of-sight blocked by walls).

- Hearing detection for rock impacts (noise radius).

- AI states: Patrol, Investigate, Alert/Chase, Search (brief) before returning to Patrol.

3.1.3 LEVEL AND ENVIRONMENT

- Walls/obstacles: solid tiles that block movement and line-of-sight.

- Doors: open doors, locked doors requiring keycards, and exit door/zone.

- Hiding spots: lockers/shadows/bushes where the player becomes hidden.

- Objective objects: keycards, terminals (hold to download), extraction zone.

3.1.4 UI/HUD

- Objective tracker (e.g., “Find keycard”, “Download data”, “Escape”).

- Stealth feedback: alert indicator (e.g., icon or meter) and guard state cues (color/icon).

- Interaction prompt near interactable objects (e.g., “Press E”).

- Pause menu and restart option (final deliverable).

3.1.5 DECORATIVE ENTITIES

- Floor/wall tiles, signage, lights, crates, and other props to make levels readable and themed.

3.2 CONTROLS

Input → Action

- W / A / S / D → Move player

- Mouse cursor → Aim rock throw direction (toward cursor)

- Left Click → Throw rock (creates noise on impact)

- E → Interact: pick up keycard, use terminal, open door, enter/exit hide spot

- Esc → Pause / resume

3.3 INTERACTIONS

Most game interactions are collision- and detection-based. We will use simple and consistent rules to keep behavior predictable.

3.3.1 COLLISION MODEL

- Axis-aligned bounding box (AABB) rectangles for solid collisions (player vs walls/doors, guard vs walls/doors).

- Trigger rectangles for interaction zones (hide spots, terminals, exit).

- Noise events use a circular radius around the rock impact point.

3.3.2 DETECTION RULES (STEALTH)

- Vision: a guard detects the player if the player is inside the guard vision cone AND there is a clear line-of-sight (ray/segment test) not blocked by wall tiles.

- Hearing: when a rock lands, guards within the noise radius switch to Investigate and walk to the sound location.

- Hiding: if the player enters a hide spot, guards cannot detect the player by vision until the player exits the hide spot.

3.3.3 GUARD AI STATE INTERACTIONS

Guards follow a simple state machine:

- Patrol: follow waypoint loop at normal speed.

- Investigate: move to the rock impact location, pause briefly, then return to Patrol.

- Alert/Chase: if the guard sees the player, chase at faster speed. If the guard touches the player, the player is captured (lose).

- Search: if the guard loses sight of the player during chase, move to last seen position and search briefly, then return to Patrol.

3.3.4 OBJECTIVE INTERACTIONS

- Keycard pickup: player overlaps keycard trigger and presses E to collect.

- Locked door: if player has keycard, press E to unlock/open the door.

- Terminal: player presses and holds E for N seconds to download data (interruptible if detected).

- Exit: player reaches exit trigger after completing required objectives to win the level.

4. PROJECT TIMELINE (WEEKS 3–10)

The timeline is organized around the three deliverables: Prototype (Week 4), Minimal Deliverable (Week 7), and Final Deliverable (Week 10). Each week includes planned features and integration/testing work.

WEEK 3

- Repo + deployment: create team GitHub repo, set up Vite + TypeScript + Phaser project, publish initial GitHub Pages live link.

- Implement basic Scene structure (Boot/Preload/Play) and asset pipeline stubs.

- Create a simple test tilemap (walls + floor) and player movement/collision with walls.

WEEK 4 (PROTOTYPE DELIVERABLE)

- Stub all major entities: player, guard, door, keycard, terminal, hide spot, exit.

- Implement guard patrol waypoints and draw vision cone visualization.

- Implement rock throw (projectile or instant impact) and noise event stub (guards react by moving toward sound).

- Implement hide spot interaction (enter/exit) with basic hidden state.

- Prototype level: small map showcasing all entities and controls (even if logic is partially stubbed).

WEEK 5

- Finish line-of-sight blocking (vision cone + ray/segment vs wall tiles).

- Implement guard state machine properly (Patrol → Investigate → Patrol; Patrol → Chase → Search → Patrol).

- Add lose condition (capture) and basic restart flow.

WEEK 6

- Implement objective system (keycard required for door; terminal download timer).

- Add HUD: objective tracker + interaction prompts + simple alert indicator.

- Build Level 1 (tutorial) to verify pacing and clarity.

WEEK 7 (MINIMAL DELIVERABLE)

- Game is complete-to-play: win/lose conditions, full core loop, and at least 2 playable levels.

- Balance stealth rules (vision cone size, noise radius, guard speed) for fun and fairness.

- Polish pass: sound placeholders, basic animations, and clear feedback for detection/investigation.

WEEK 8

- Add Level 3 (Data Heist) with higher difficulty (more guards and/or optional camera).

- Add a second guard route pattern and improve search behavior (small random sweep) if time.

- Start title screen + credits screen.

WEEK 9

- Audio + feedback polish (footsteps, detection sound, objective complete sound).

- Improve level readability (lighting/props, clearer hiding spot visuals).

- Bug fixing and playtesting: collect feedback from classmates and iterate on difficulty.

WEEK 10 (FINAL DELIVERABLE)

- Final integration: ensure GitHub Pages link is stable and up to date.

- Complete UI/menus (title, pause, restart, level select if time).

- Final bug fixing, performance check, and documentation cleanup.

5. PLANNED WORK ALLOCATION

Responsibilities will be tracked weekly and may be adjusted as needed to support milestones and integration.

- Rudolf Arakelyan: Core gameplay implementation and integration, including player movement/controller, rock-throw distraction mechanic, interaction system (context prompts and interact key), objective system (keycards/terminal/exit), and build/deployment pipeline (GitHub Pages).

- Kevin Kamau: Visual design and presentation, including creation/integration of visual assets (sprites/tiles), implementation of guard vision cone visualization and detection feedback (UI/overlays), animation/effects support for alert states, and overall visual consistency across levels.

- Benjamin Petrik: Level design and gameplay pacing, including tilemap creation for Levels 1–3, placement of objectives, hiding spots, doors, and patrol routes, difficulty ramping, and playtesting-driven balance adjustments (vision ranges, noise radius, timings).

- Waleid Sami: UI/UX and audio integration, including HUD (objectives, prompts, alert indicators), menus (title/pause/restart), audio cues (movement, detection, rock impact, objective completion), quality assurance/testing, and bug tracking to support final stabilization.

6. RISKS AND MITIGATIONS

Key risks and how we will manage them:

- Scope creep: limit core mechanics to stealth + rock distraction + hiding. Extra features (cameras/EMP) are optional and only added if ahead of schedule.

- Line-of-sight complexity: implement LOS early (Week 5) using tile-based ray/segment checks and keep maps grid-aligned.

- Integration issues: use small PRs, frequent merges, and keep a stable branch that always deploys to the live link.

- Level design time: keep levels short and reuse tilesets/props; focus on readability over size.

7. OPTIONAL EXTRAS (ONLY IF TIME)

- Security camera entity with a rotating vision cone and disable switch.

- Alternate guard type (fast guard with narrow vision, or slow guard with wide vision).

- Speed-run timer and end-of-level scoring (detection count, time).

- Level select screen.